# SCOPE & REQUIREMENTS

CAS Website Platform — Milestone 2 Scope Lock

Public Geospatial Map, Directory Alignment, and Donor Recognition

Date: 2026-02-18

Contents

Executive Overview	3

Build Objectives	3

Included Scope (This Milestone)	3

Explicit Non-Scope (Outside This Milestone)	3

Preconditions and Activation Gates	4

Prioritized Requirements	4

Acceptance Criteria	4

Traceability and Sign-Off Control	5

Operational Implications for CAS	5

Ownership and Governance	5

Risks and Mitigation	5

Parking Lot (Future Consideration)	5

scope & Requirements

# CAS Website Platform — Milestone 2 Scope Lock

Public Geospatial Map, Directory Alignment, and Donor Recognition

# Executive Overview

This milestone establishes a structured, public-facing geospatial map and aligned directory designed to increase national visibility of specialized amyloidosis care across Canada. This work represents the second major milestone within the Phase 1 Website Design Project. Completion of this scope closes Phase 1 delivery and transitions the platform from foundational design to structured national visibility. This phase prioritizes credibility, data integrity, and governance sustainability. The build delivers a visually prominent, institution-level map supported by a structured data model and controlled publication workflows. Advanced member login capabilities, provider-level detail, and complex automation are deferred to future phases. This milestone does not modify membership tiers, access gating rules, or professional verification architecture.

# Build Objectives

- Deliver a public geospatial map displaying institution-level amyloidosis centers across Canada.

- Align the public directory structure with the map data model.

- Ensure all publicly displayed resources are vetted through an enforceable moderation workflow.

- Introduce structured donor recognition on the homepage.

- Establish a scalable data foundation capable of future expansion without architectural rework.

# Included Scope (This Milestone)

- Public geospatial map embedded prominently on the homepage.

- Institution-level display only (center name, city, province, public-facing website link where applicable).

- Cluster visualization with legend.

- Binary clinical trial indicator (Yes/No) with external link only.

- Structured geodata model including latitude and longitude.

- Public searchable directory aligned to the same institutional dataset.

- Resource library publication limited to vetted and moderator-approved content.

- Static donor recognition band on homepage with logo display and optional external link.

- No new contributor roles, submission pathways, or access tiers are introduced in this milestone.

# Explicit Non-Scope (Outside This Milestone)

- Member login overlays or gated map views.

- Provider-level profiles or personal contact information.

- Referral routing mechanisms.

- Automated data synchronization with institutions.

- Crowdsourced edits or public submission to map entries.

- Advanced filtering engine beyond basic geographic clustering.

- Tiered sponsor management system or dynamic donor rotation logic.

# Preconditions and Activation Gates

- Confirm final institutional dataset approved by CAS.

- Confirm geocoding accuracy for all map entries.

- Confirm clinical trial indicator language reviewed for liability positioning.

- Confirm resource moderation workflow operational prior to publication.

- Confirm donor logo assets and usage rights secured.

# Prioritized Requirements

## Priority 1 — Data Model and Map Implementation

- Implement structured institutional dataset including geolocation fields.

- Configure cluster-based map visualization.

- Deadline: March 15, 2026.

## Priority 2 — Directory Alignment

- Ensure public directory entries map one-to-one with institutional dataset.

- Configure public-facing detail page limited to approved institutional fields.

- Deadline: March 22, 2026.

## Priority 3 — Donor Recognition Implementation

- Implement homepage donor logo band with controlled admin upload.

- Limit functionality to static display and optional outbound link.

- Deadline: March 22, 2026.

# Acceptance Criteria

All acceptance criteria are directly traceable to the Prioritized Requirements section. Completion of each priority is confirmed only when its corresponding observable conditions below are satisfied.

- All institutions display accurately on map at correct geographic coordinates.

- Clicking a map point reveals institution name and public-facing details only.

- Clinical trial indicator displays binary status without referral language.

- Directory entries reflect identical institutional dataset.

- Donor logos render consistently across desktop and mobile views.

- No member login dependency is required for any feature included in this milestone.

# Traceability and Sign-Off Control

- Each prioritized requirement is considered complete only when its corresponding acceptance criteria are demonstrably met.

- Any scope expansion beyond Included Scope requires written approval from CAS Executive and timeline reassessment.

- Build validation requires joint walkthrough by Team Pumpkin and CAS prior to formal milestone sign-off.

# Operational Implications for CAS

- CAS must maintain authoritative institutional dataset.

- CAS must validate clinical trial status updates prior to publication.

- Resource submissions require manual review and approval prior to display.

- Donor logo updates require administrative upload and periodic review.

- Ongoing governance requires periodic verification of institutional accuracy.

# Ownership and Governance

- Build Owner: Team Pumpkin.

- Approval Authority: CAS Executive.

- Data Stewardship: CAS-designated administrator.

- Post-Launch Oversight: CAS governance committee or delegated moderator.

# Risks and Mitigation

- Risk: Inaccurate institutional data reduces credibility | Mitigation: CAS dataset validation prior to activation.

- Risk: Trial indicator misinterpretation | Mitigation: Explicit non-referral positioning and external linking only.

- Risk: Volunteer capacity strain | Mitigation: Restrict this milestone to institution-level scope and manual moderation.

# Parking Lot (Future Consideration)

- Member-only map overlays.

- Provider-level directory profiles.

- Advanced filtering and specialty tagging.

- Automated institutional data feeds.

- Dynamic sponsor tier display engine.

- Enhanced analytics dashboard for usage metrics.